## Slide 1
GitHub Enterprise
Migration & Resilience Architecture
GHES → GHEC Migration • Backup & DR Strategy • Outage Playbooks
GitHub | Confidential
1/23

## Slide 2
Agenda
01
Resilience Architecture Overview
4-layer architecture for business continuity
02
GHES → GHEC Migration
Enterprise Importer workflow, phases & tooling
03
Backup & DR Strategy
4-layer backup approach: Mirror, Metadata, Snapshots, Azure DR
04
Outage Response Playbooks
GitHub.com, Azure region, and data corruption scenarios
05
Responsibilities & Next Steps
Team roles, documentation links, action items
2/23

## Slide 3
Why Resilience Matters
Business continuity requires multiple layers of protection
⚠️ Platform Outage
GitHub.com or cloud provider experiences downtime
🗑️ Data Loss
Accidental deletion, corruption, or ransomware
📋 Compliance
Regulatory requirements for data residency, retention & DR
💡 Shared Responsibility Model
GitHub ensures platform availability and infrastructure security. You are responsible for protecting your data — repositories, metadata, configurations, and secrets.
3/23

## Slide 4
Resilience Architecture Overview
4 complementary layers ensuring business continuity
A
SaaS Layer — GHEC
Primary collaboration Multi-region redundancy Git mirror support
B
Self-Managed — GHES
Air-gapped / regulated HA + Geo-replication Full backup snapshots
C
Azure Resilience
GRS / GZRS storage Cross-region DR Archival backups
D
Local Infrastructure
Air-gapped GHES Offline secure storage Cloud-independent ops
4/23

## Slide 5
Layer A: GitHub Enterprise Cloud (GHEC)
Primary SaaS collaboration platform with built-in redundancy
Multi-Region Redundancy
GitHub.com infrastructure spans multiple regions with automatic failover, ensuring high availability for code hosting and collaboration.
Git Mirroring Support
Supports git clone --mirror for full repository extraction including all refs, branches, tags, and history. Enables offline backup strategies.
GitHub Enterprise Importer
Self-serve migration tool for importing repositories, issues, PRs, and metadata from GHES, GitLab, Bitbucket, and Azure DevOps.
API-Driven Metadata Export
REST and GraphQL APIs enable programmatic export of issues, PRs, releases, projects, and Actions workflows for backup.
Security & Compliance
SOC 2, FedRAMP, GDPR compliance. Advanced Security features including secret scanning, code scanning, and Dependabot.
5/23

## Slide 6
Layer B: GitHub Enterprise Server (GHES)
Self-hosted deployment for air-gapped, regulated, or offline environments
High Availability (HA)
Primary/replica topology Automatic failover Synchronous replication
Geo-Replication
Active read replicas Multiple geographic sites Load distribution
Backup Utilities
Incremental snapshots Online (no downtime) ghe-backup / ghe-restore
Air-Gapped Support
Fully offline operation No internet dependency Secure regulated envs
Full Platform Features
Actions, Packages, Security Identical to GHEC features Self-managed control
Version Support
GHES 3.8+ for GEI 3.17+ built-in backup svc Regular update cadence
6/23

## Slide 7
Layer C: Azure Resilience Layer
Geo-redundant storage for backups, snapshots, and archival data
GRS — Geo-Redundant Storage
• Primary → Paired region replication
• 6 copies of data (3 local + 3 remote)
• Automatic async replication
• Manual failover to secondary
• Cost-effective for most workloads
GZRS — Geo-Zone-Redundant
• Zone redundancy + geo replication
• Highest durability (16 nines)
• Survives zone AND region failure
• RA-GZRS for read access in secondary
• Recommended for critical data
What to Store in Azure
GHES backup snapshots • Git mirror archives (.zip) • Metadata API exports (JSON) • LFS objects • Release artifacts • Secrets vault backups • Audit logs
7/23

## Slide 8
Layer D: Customer Local Infrastructure
Air-gapped operations for maximum control and cloud independence
Air-Gapped GHES Instance
Fully isolated from internet. Ideal for classified, regulated, or high-security environments where cloud connectivity is restricted.
Offline Backup Storage
Encrypted backups stored on local NAS, SAN, or tape. Ensures data availability even during complete cloud platform failures.
Controlled Secure Operations
Physical security, access controls, and audit trails under your organization's direct management. Full chain of custody.
Cloud-Independent Continuity
Development, code review, and CI/CD can continue on-premises during extended GitHub.com or Azure outages.
8/23

## Slide 9
SECTION 2
GHES → GHEC Migration
Using GitHub Enterprise Importer (GEI)
9/23

## Slide 10
Migration Overview — GHES to GHEC
GitHub Enterprise Importer: the official, self-serve migration tool
1
Plan
Inventory repos, teams, stakeholders. Identify scope & dependencies.
2
Trial
Run trial migrations to validate. Identify gaps & blockers.
3
Migrate
Execute production migration. Pause work on repos.
4
Validate
Verify data fidelity. Review logs. Fix warnings.
5
Cutover
Redirect users. Re-enable rulesets, integrations. Resume work.
⚡ Key: GEI does NOT support incremental/delta migration
Pause all work on repositories during production migration. Changes made during the process must be migrated manually.
10/23

## Slide 11
What Migrates with GEI
Understanding the scope of automated migration
✅ Migrates Automatically
• Git source (all branches, tags, history)
• Pull requests (with review comments)
• Issues (with comments, labels, milestones)
• Wikis
• Releases
• Repository settings (visibility, etc.)
• Team & permission associations
• Branch protection rules → Rulesets
🔧 Requires Manual Work
• Webhooks & integrations
• GitHub Actions secrets
• Deploy keys
• GitHub Apps configuration
• Packages (container images, npm, etc.)
• Discussions (partial support)
• Large repositories > 40 GB
• Custom server-side hooks
11/23

## Slide 12
GEI CLI — Commands & Workflow
Step-by-step migration using the GitHub Enterprise Importer CLI
Step 1: Install the GEI CLI Extension
gh extension install github/gh-gei
Step 2: Generate Migration Script
gh gei generate-script \
--github-source-org SOURCE_ORG --github-target-org TARGET_ORG \
--ghes-api-url https://ghes.yourcompany.com/api/v3 \
--output migrate.ps1
Step 3: Execute Single Repo Migration
gh gei migrate-repo \
--source-repo SOURCE_REPO --target-repo TARGET_REPO \
--github-source-org SOURCE_ORG --github-target-org TARGET_ORG \
--ghes-api-url https://ghes.yourcompany.com/api/v3
Prerequisites: GHES 3.8+ • org owner on source & target • Add 'Repository migrations' to ruleset bypass list
12/23

## Slide 13
SECTION 3
Backup & DR Strategy
4-Layer Defense-in-Depth Approach
13/23

## Slide 14
Backup Layer 1: Git Mirror Backups
Daily / Hourly — Complete repository history extraction
Backup Process
# Clone full repository with all refs
git clone --mirror https://github.com/ORG/REPO.git
# Fetch all LFS objects
git lfs fetch --all
# Archive for storage
zip -r REPO-backup-$(date +%Y%m%d).zip REPO.git
Restore Process
# Unzip and push to new remote
unzip REPO-backup.zip
cd REPO.git
git remote add origin NEW_URL
git push --mirror origin
Storage Targets:
Azure Blob (LRS/GRS/GZRS) • On-premises NAS • Encrypted offline vault Schedule: Hourly for active repos, Daily for all repos
14/23

## Slide 15
Backup Layer 2: Metadata Backups
Weekly — API-driven export of collaboration data
Issues & Comments
Full issue history, labels, assignees, milestones, and all comment threads
REST API: /repos/{owner}/{repo}/issues
Pull Requests
PR metadata, review comments, status checks, merge info
REST API: /repos/{owner}/{repo}/pulls
Releases & Tags
Release notes, assets, semantic versioning history
REST API: /repos/{owner}/{repo}/releases
Projects & Boards
Project boards, cards, columns, automation rules
GraphQL: projectsV2 query
Actions Workflows
Workflow YAML files, run history, secrets (names only)
REST API: /repos/{owner}/{repo}/actions
⚠️ Migration archives do NOT include everything — treat metadata backups as augmentation to git mirror backups
15/23

## Slide 16
Backup Layer 3: GHES Backup Snapshots
If customer chooses GHES — Full instance protection with backup-utils
Capabilities
✓ Incremental snapshots (only changed data)
✓ Online backups — zero downtime
✓ Runs on separate dedicated backup host
✓ Supports air-gapped environments
✓ Includes repos, issues, PRs, settings, hooks
✓ Restores full GHES instance state
Recommended Retention
Daily Rolling Backups
30 days of daily incremental snapshots
Monthly Full Snapshots
12 months of monthly full snapshots
Key Commands
# Create backup snapshot
ghe-backup -v
# Restore to GHES instance (maintenance mode required)
ghe-restore -v SNAPSHOT_ID
16/23

## Slide 17
Backup Layer 4: Azure Geo-Redundant DR Storage
Cross-region redundancy for maximum data durability
Recommended Configuration
🏢 Primary Region
• Git mirror archives
• Metadata JSON exports
• GHES backup snapshots
• LFS objects & release artifacts
• Audit logs
GRS/GZRS
Async ➜
🌍 Paired Region (DR)
• Automatic replication
• Read access (RA-GZRS)
• Manual failover capability
• Same data, different geography
• Lifecycle auto-tiering
💰 Storage Lifecycle Rules
Hot tier (0-30 days) → Cool tier (30-90 days) → Archive tier (90+ days) | Reduces long-term storage costs by up to 80%
17/23

## Slide 18
SECTION 4
Outage Response Playbooks
3 Scenarios — GitHub.com, Azure Region, Data Corruption
18/23

## Slide 19
Scenario A: GitHub.com Outage
Steps to maintain operations during platform unavailability
1
Switch Builds to Local Clones
Redirect CI/CD pipelines to use locally cached repository clones. Developers continue working with their local copies.
2
Freeze High-Risk Deployments
Halt production deployments that depend on GitHub for approval workflows, status checks, or artifact retrieval.
3
Use Mirrored Repos
Leverage previously mirrored repositories for read-only code review, auditing, and reference. Continue development locally.
4
Failover to GHES (Optional)
If extended outage, route all operations to air-gapped GHES instance. Provides full Git, CI, and collaboration capabilities.
19/23

## Slide 20
Scenario B: Azure Region Outage
Leveraging geo-redundancy for cross-region failover
1
Confirm GRS/GZRS Replication Health
Verify that Azure Storage geo-replication is healthy and data has been replicated to the paired region. Check Azure Portal > Storage Account > Geo-replication.
2
Failover to Secondary Region
If primary region is unavailable, initiate manual failover to the secondary (paired) region via Azure Portal or CLI: az storage account failover.
3
Restore GHES from Snapshots
If using GHES, restore the latest backup snapshot from Azure Storage in the secondary region using ghe-restore.
4
Validate & Resume Operations
Verify data integrity, test access to restored repositories, and resume normal development operations.
20/23

## Slide 21
Scenario C: Corruption / Accidental Deletion
Recovery from data loss using layered backup strategy
1
Recover via Mirror Backups
Restore repository from the latest git mirror backup. Push --mirror to a new or existing remote to restore full history, branches, and tags.
2
Re-import Metadata
Use archived metadata JSON exports to recreate issues, PRs, labels, milestones, and project boards via the GitHub API.
3
GHES Full Restore (if applicable)
For complete instance recovery, use ghe-restore with the latest GHES snapshot. This restores the entire platform state.
4
GitHub Import Tools
For targeted recovery, use GitHub's import API or Enterprise Importer to selectively restore specific repositories or organizations.
21/23

## Slide 22
Runbook Responsibilities & Documentation
Clear ownership and reference materials
Your DevOps Team
Execute mirror backups, manage GHES snapshots, run recovery procedures, maintain automation scripts
Your Security Team
Validate air-gapped controls, manage encryption keys, enforce retention policies, audit access
GitHub / Microsoft SE
Architecture design support, migration assistance, escalation handling, best-practice guidance
📚 Official Documentation
Git Mirror Backup
docs.github.com/en/repositories/archiving-a-github-repository/backing-up-a-repository
GitHub Backup Utilities
github.com/github/backup-utils
GHES Geo-Replication
docs.github.com/en/enterprise-server/admin/.../about-geo-replication
Azure GRS/GZRS
learn.microsoft.com/en-us/azure/storage/common/storage-redundancy
22/23

## Slide 23
Thank You
Questions & Discussion
Recommended Next Steps
1. Run a trial migration with 2-3 representative repositories
2. Implement automated git mirror backup pipeline
3. Configure Azure GRS/GZRS storage accounts
4. Conduct tabletop exercise for each outage scenario
5. Establish backup monitoring and alerting
23/23